## Slide 1
SCRUM SPRINT PRESENTATION
Digital Twin-Based Smart System Development
AI & IoT Midterm Project | April 2026
Tsogbat B. · Khuslen G. · Dulguun M. · Bayarmagnai M.
Instructor: 陳興忠

## Slide 2
Team & SCRUM Roles
Agile team composition for the Digital Twin Smart System project
# | Class | Name | Student ID | SCRUM Role | Key Responsibilities
1 | CS | Tsogbat Baterdene | 113021197 | Product Owner | Define user stories, manage product backlog, prioritize features, liaise with instructor
2 | CS | Khuslen Gantumur | 113021189 | Scrum Master | Facilitate sprint ceremonies, remove blockers, coordinate team communication
3 | CS | Dulguun Munkhtur | 114021153 | Developer | Feature engineering, deep learning models (CNN, BiLSTM), dashboard UI implementation
4 | CS | Bayarmagnai Munkhbat | 113021195 | Developer | Data pipeline, ML models (Extra Trees, XGBoost), system integration & testing

## Slide 3
Project Overview
Digital Twin for wearable-based sleep analysis using machine learning
What We Built
A five-layer Digital Twin framework that ingests wrist-worn wearable sensor data (acceleration, heart rate, step count) and produces an interactive virtual model of the user's sleep health. Data → Feature Engineering → ML Prediction → Digital Twin State → Dashboard Six predictive models (3 classical ML + 3 deep learning) were trained on 26,773 labeled epochs across 31 subjects. The system classifies sleep into three stages: Wake, NREM, and REM, and converts the predicted timeline into interpretable health metrics and what-if simulations.
26,773
Labeled Epochs
318
Engineered Features
6
ML Models Trained
76.5%
Best Accuracy (XGBoost)

## Slide 4
Product Backlog
Prioritized list of user stories — all items delivered across 5 sprints
Story ID | Value | Size | Description
#1 | High | High | Build a reproducible project environment with GPU support so the team can begin data processing and model training efficiently.
#2 | High | Medium | Implement a robust data cleaning and epoch alignment pipeline so raw wearable sensor data is transformed into a usable feature matrix.
#3 | High | High | Build a comprehensive feature engineering module that extracts sleep-related patterns across multiple timescales (30 s–7 days).
#4 | High | High | Train classical ML models (Extra Trees, HistGradientBoosting, XGBoost-CUDA) with balanced class weights for sleep stage classification.
#5 | Medium | High | Implement deep learning models (MLP, Temporal CNN, BiLSTM + Attention) for comparative benchmarking against classical ML.
#6 | High | Medium | Design and implement a Digital Twin virtual state model that translates predicted sleep timelines into recovery, fatigue, and stress metrics.
#7 | High | Medium | Build an interactive Streamlit dashboard for visualizing sleep hypnograms, Digital Twin metrics, and what-if simulations.
#8 | Medium | Low | Produce comprehensive technical documentation and a professional sprint presentation for project evaluation.

## Slide 5
PBI Task Breakdown — PBI 1 to 4
All 39 development tasks mapped to 11 Product Backlog Items across 5 sprints
PBI | Backlog Item | Task | Task Description
1 | Set up reproducible project environment | 1-1 | Install Python dependencies & configure GPU environment
 |  | 1-2 | Download & verify wearable sensor dataset from source
 |  | 1-3 | Validate dataset structure, PSG label alignment & subject IDs
2 | Implement data cleaning & epoch alignment pipeline | 2-1 | Apply physiological HR filter (25–240 BPM) to raw sensor data
 |  | 2-2 | Build 30-second epoch alignment & feature extraction windows
 |  | 2-3 | Implement feature matrix caching system (.npz) for reproducibility
3 | Build feature engineering module (318 features) | 3-1 | Implement 8 time-context & circadian proxy features
 |  | 3-2 | Build triaxial motion feature pipeline: 7 series × 3 windows × 9 stats = 189 features
 |  | 3-3 | Build heart-rate feature pipeline: 3 series × 4 windows × 9 stats + 2 const = 114 features
 |  | 3-4 | Compute step-history lookback features (2 h–7 d) = 7 features
4 | Train & evaluate classical ML models | 4-1 | Implement Extra Trees classifier (750 trees, balanced class weights)
 |  | 4-2 | Implement HistGradientBoosting (550 iterations, LR=0.035, early stopping)
 |  | 4-3 | Implement XGBoost (850 estimators, depth=4, CUDA device acceleration)
 |  | 4-4 | Run subject-level GroupShuffleSplit evaluation (19 train / 5 val / 7 test subjects)

## Slide 6
PBI Task Breakdown — PBI 5 to 8
All 39 development tasks mapped to 11 Product Backlog Items across 5 sprints
PBI | Backlog Item | Task | Task Description
5 | Implement deep learning models for comparison | 5-1 | Design & train Multilayer Perceptron (MLP) on tabular features
 |  | 5-2 | Design & train Temporal CNN with 1D convolutional layers
 |  | 5-3 | Design & train Bidirectional LSTM with Self-Attention mechanism
6 | Build Digital Twin virtual state model | 6-1 | Design state variable schema: Recovery, Fatigue, Stress Index, Energy, Sleep Quality
 |  | 6-2 | Implement score calculation logic from predicted sleep timeline
 |  | 6-3 | Build what-if simulation engine (reduce sleep / increase training load)
7 | Build interactive Streamlit dashboard | 7-1 | Design & scaffold multi-page Streamlit dashboard layout
 |  | 7-2 | Implement sleep stage hypnogram & timeline visualization
 |  | 7-3 | Integrate Digital Twin metrics display panel with health scores
 |  | 7-4 | Build what-if simulation UI with slider controls & result charts
8 | Final documentation & project reporting | 8-1 | Write comprehensive technical report covering all modules
 |  | 8-2 | Prepare Scrum sprint presentation with backlog & results
 |  | 8-3 | Conduct final system integration testing & fix identified issues

## Slide 7
PBI | Backlog Item | Task | Task Description
9 | Hyperparameter optimization for best model | 9-1 | Set up Optuna study with subject-level cross-validation
 |  | 9-2 | Run 200-trial Bayesian search over XGBoost hyperparameters
 |  | 9-3 | Add SHAP feature importance analysis for top-50 features
 |  | 9-4 | Retrain best model & validate on held-out test subjects
10 | Cloud deployment & CI/CD automation | 10-1 | Containerize Streamlit app with Docker & multi-stage build
 |  | 10-2 | Deploy to Streamlit Cloud with environment secrets
 |  | 10-3 | Configure custom domain & HTTPS
 |  | 10-4 | Set up CI/CD pipeline for auto-deploy on main push
11 | User testing & feedback collection | 11-1 | Recruit 8 student testers
 |  | 11-2 | Design 15-question UX survey (SUS scale + open-ended)
 |  | 11-3 | Conduct moderated testing sessions (45 min each)
 |  | 11-4 | Analyze feedback & document top-5 improvement priorities
PBI Task Breakdown — PBI 9 to 11
All 39 development tasks mapped to 11 Product Backlog Items across 5 sprints

## Slide 8
Sprint Execution Board — Sprints 1 & 2 (US001–US003)
US ID | User Story | Tasks | Owner | Status | Est. Effort | Sp1 | Sp2 | Sp3 | Sp4 | Sp5
US001 | As a developer, I need to configure the project environment with GPU support | Install Python deps & configure GPU environment | Bayarmagnai | Done | 4h | 4 |  |  |  | 
 |  | Download & verify wearable sensor dataset | Dulguun | Done | 2h | 2 |  |  |  | 
 |  | Validate dataset structure & PSG label files | Dulguun | Done | 3h | 3 |  |  |  | 
US002 | As a developer, I need a robust data cleaning and epoch alignment pipeline | Implement HR physiological filter (25–240 BPM) | Khuslen | Done | 6h | 6 |  |  |  | 
 |  | Build epoch alignment logic (30-second windows) | Khuslen | Done | 5h | 5 |  |  |  | 
 |  | Implement feature matrix caching system (.npz) | Bayarmagnai | Done | 4h | 4 |  |  |  | 
US003 | As a researcher, I need engineered features capturing sleep patterns | Implement 8 time-context & circadian proxy features | Khuslen | Done | 4h |  | 4 |  |  | 
 |  | Build motion feature pipeline (189 features) | Dulguun | Done | 8h |  | 8 |  |  | 
 |  | Build heart-rate feature pipeline (114 features) | Bayarmagnai | Done | 8h |  | 8 |  |  | 
 |  | Compute step-history lookback features (7 features) | Dulguun | Done | 3h |  | 3 |  |  | 

## Slide 9
Sprint Execution Board — Sprints 3 (US004–US005)
US ID | User Story | Tasks | Owner | Status | Est. Effort | Sp1 | Sp2 | Sp3 | Sp4 | Sp5
US004 | As a researcher, I need classical ML models trained on engineered features | Implement Extra Trees (750 trees, balanced weights) | Bayarmagnai | Done | 4h |  |  | 4 |  | 
 |  | Implement HistGradientBoosting (550 max_iter, LR=0.035) | Khuslen | Done | 4h |  |  | 4 |  | 
 |  | Implement XGBoost (850 estimators, CUDA acceleration) | Dulguun | Done | 6h |  |  | 6 |  | 
 |  | Run subject-level benchmark evaluation (7 test subjects) | Tsogbat | Done | 5h |  |  | 5 |  | 
US005 | As a researcher, I need deep learning models for comparative benchmarking | Implement Multilayer Perceptron (MLP) on tabular features | Dulguun | Done | 5h |  |  | 5 |  | 
 |  | Implement Temporal CNN with 1D convolutional layers | Bayarmagnai | Done | 6h |  |  | 6 |  | 
 |  | Implement Bidirectional LSTM with Self-Attention mechanism | Khuslen | Done | 8h |  |  | 8 |  | 

## Slide 10
Sprint Execution Board — Sprint 4 (US006–US008)
US ID | User Story | Tasks | Owner | Status | Est. Effort | Sp1 | Sp2 | Sp3 | Sp4 | Sp5
US006 | As a user, I need a Digital Twin virtual state model for my health metrics | Design state variable schema (Recovery, Fatigue, Stress, Energy) | Tsogbat | Done | 3h |  |  |  | 3 | 
 |  | Implement score calculation logic from predicted sleep timeline | Khuslen | Done | 5h |  |  |  | 5 | 
 |  | Build what-if simulation engine (sleep reduction / load increase) | Dulguun | Done | 6h |  |  |  | 6 | 
US007 | As a user, I need an interactive dashboard to visualize my sleep twin | Design & scaffold multi-page Streamlit dashboard layout | Tsogbat | Done | 4h |  |  |  | 4 | 
 |  | Implement sleep stage hypnogram & timeline visualization | Bayarmagnai | Done | 5h |  |  |  | 5 | 
 |  | Integrate Digital Twin health metrics display panel | Khuslen | Done | 5h |  |  |  | 5 | 
 |  | Build what-if simulation UI with slider controls & result charts | Dulguun | Done | 6h |  |  |  | 6 | 
US008 | As a team, we need complete documentation and project reporting | Write comprehensive technical report covering all modules | Tsogbat | Done | 8h |  |  |  | 8 | 
 |  | Prepare Scrum sprint presentation with backlog & results | Khuslen | Done | 4h |  |  |  | 4 | 
 |  | Conduct final system integration testing & fix identified issues | All | Done | 6h |  |  |  | 6 | 

## Slide 11
Sprint Execution Board — Sprint 5 (US009–US011)
US ID | User Story | Tasks | Owner | Status | Est. Effort | Sp1 | Sp2 | Sp3 | Sp4 | Sp5
US009 | As a researcher, I need hyperparameter optimization to improve XGBoost accuracy beyond 76.5% | Set up Optuna study with subject-level cross-validation | Bayarmagnai | Required | 4h |  |  |  |  | 4
 |  | Run 200-trial Bayesian search over XGBoost hyperparameters | Dulguun | Required | 6h |  |  |  |  | 6
 |  | Add SHAP feature importance analysis for top-50 features | Khuslen | Required | 5h |  |  |  |  | 5
 |  | Retrain best model & validate on held-out test subjects | Bayarmagnai | Required | 4h |  |  |  |  | 4
US010 | As a user, I need the Digital Twin deployed online so I can access it from any device | Containerize Streamlit app with Docker & multi-stage build | Tsogbat | Required | 5h |  |  |  |  | 5
 |  | Deploy to Streamlit Cloud with environment secrets | Khuslen | Required | 4h |  |  |  |  | 4
 |  | Configure custom domain & HTTPS | Tsogbat | Required | 3h |  |  |  |  | 3
 |  | Set up CI/CD pipeline for auto-deploy on main push | Bayarmagnai | Required | 5h |  |  |  |  | 5
US011 | As a team, we need user feedback from real testers to validate the Digital Twin design | Recruit 8 student testers | Tsogbat | Required | 3h |  |  |  |  | 3
 |  | Design 15-question UX survey (SUS scale + open-ended) | Khuslen | Required | 4h |  |  |  |  | 4
 |  | Conduct moderated testing sessions (45 min each) | Tsogbat | Required | 6h |  |  |  |  | 6
 |  | Analyze feedback & document top-5 improvement priorities | Dulguun | Required | 4h |  |  |  |  | 4

## Slide 12
System Architecture
Five modular layers — from raw wearable data to interactive Digital Twin dashboard
5
Visualization Layer
Interactive Streamlit Dashboard · Sleep Hypnogram · What-If Simulations
4
Digital Twin Layer
Recovery Score · Fatigue Index · Stress Level · Energy · Sleep Quality
3
Machine Learning Layer
Extra Trees · HistGradientBoosting · XGBoost-CUDA · MLP · Temporal CNN · BiLSTM-Attn
2
Data Processing Layer
Epoch Alignment (30 s) · HR Filtering · 318 Feature Engineering · NPZ Caching
1
Data Source Layer
Wrist-Worn Wearable: Triaxial Acceleration · Heart Rate (BPM) · Step Count · PSG Labels

## Slide 13
Model Performance Results
Subject-level evaluation — 7 held-out test subjects unseen during training
Model | Type | Accuracy | Balanced Acc. | Macro F1
Extra Trees | Classical ML | 0.7521 | 0.6538 | 0.6554
HistGradientBoosting | Classical ML | 0.7489 | 0.6512 | 0.6530
XGBoost + CUDA | Classical ML | 0.7646 | 0.6659 | 0.6678
MLP | Deep Learning | 0.7280 | 0.6340 | 0.6358
Temporal CNN | Deep Learning | 0.7312 | 0.6371 | 0.6389
BiLSTM + Attention | Deep Learning | 0.7398 | 0.6425 | 0.6441
Chart: Accuracy (%)
| Extra Trees | HistGB | XGBoost +CUDA | MLP | Temporal CNN | BiLSTM Attn
Accuracy | 75.21 | 74.89 | 76.46 | 72.8 | 73.12 | 73.98

## Slide 14
Digital Twin — Virtual Human State Model
Translating sleep predictions into interpretable health metrics & what-if simulations
Recovery Score
Computed from sleep stage ratios, NREM-to-Wake balance, and total sleep duration. Higher NREM → higher recovery.
Fatigue Score
Derived from wake episode frequency, REM deficit, and circadian misalignment. Penalizes fragmented sleep.
Stress Index
Combines heart-rate deviation during sleep with wake-epoch clusters. Elevated HR = higher stress index.
Energy Level
Integrates recovery score with step-history activity patterns. Links prior-day exertion to predicted rest quality.
Sleep Quality
Composite metric (weighted sum of all above) yielding a 0–100 score for overall sleep session assessment.
What-If Simulation
Simulate the effect of reducing sleep by 1–3 h or increasing training load. Dashboard updates all five state variables in real time.

## Slide 15
Project Summary & Key Achievements
✅ All 27 Tasks Delivered
4 sprints out of 5 sprints, 8 user stories, 100% Done status across the first 4 sprint and 69% Done status across the full product backlog.
✅ Best Model: XGBoost
76.46% accuracy, 0.6659 balanced accuracy, 0.6678 macro F1 on held-out subjects.
✅ Digital Twin Implemented
5 interpretable health state variables driven by ML predictions, with what-if simulation.
✅ Interactive Dashboard
Full Streamlit UI with hypnogram, metric cards, and real-time simulation controls.

## Slide 16
Thank you for paying attention
Any questions?
AI & IoT Midterm Project | April 2026
Tsogbat · Khuslen · Dulguun · Bayarmagnai
Instructor: 陳興忠